UDevelopers – Scrum Cycle 1 Report

Start of Scrum Cycle 1
1. What bugs or enhancements will be included in the next project release?

- Game State Manager- will save and keep track of progress, will maintain game state and control flow
- Graphics- background pictures will be captured and included in main GUI, characters will be selected, main menu/title screen will be created
- Q&A/Dialogue- specific questions and answers will be determined as well as the first iteration of dialogue
- Main GUI- a consistent design will be determined and implemented, moving parts from the prototype (and their improvements) will be integrated, it will be integrated into the Game State Manager
- Evaluation- XML files will be used for input and output, the specific data to be retrieved and stored will be determined and implemented, integrate with GUI and Game State Manager
2. Who will work on each bug fix or enhancement implementation?

- Adrian King – Game State Manager
- Miles Russell – Graphics
- Kati McLaughlin – Q&A/Dialogue
- Sean Rivera – Main GUI
- Jordan Bosworth – Evaluation

3. What resources will be required to complete the bug fix or enhancement implementation?

No further resources are necessary, unless free graphics are not satisfactory.

4. How will successful bug fixes or enhancement implementations be demonstrated?

These enhancements will be demonstrated by a working alpha release at the end of scrum cycle 1 that contains a playable game with a main menu, map GUI, main GUI for each scene/episode with backgrounds, characters, and consistent buttons, dialogue for each episode, a way to track progress and save, and a file that stores evaluation data.